CareFlow Health — Complete Project Roadmap 0.1 to 11.6

Healthcare AI QA Engineering — Interview Preparation

Note: This is an interview-preparation and project-design document. Use only claims that accurately reflect what you personally implemented.

# 1. Project Purpose

This project is a frontend-only, production-like healthcare application plus a QA and AI engineering ecosystem. The application uses synthetic data and local/mock behavior; there is no backend, no real healthcare integration and no API automation. The QA layer uses Playwright + Cucumber BDD. The AI layer uses RAG, MCP and LangGraph-based agents, with evaluation, observability, guardrails and CI quality gates.

# 2. Architecture at a Glance

CareFlow Health UI: React + TypeScript + Vite + React Router, reusable components, responsive and accessibility-first design.

QA automation: Playwright + TypeScript + Cucumber BDD + Page Object/Component Object patterns + fixtures + reporting.

Knowledge/RAG: controlled Markdown/PDF/project artifacts -> parsing/chunking -> embeddings -> vector store -> retrieval/reranking -> grounded generation.

MCP: governed tools/resources exposing project knowledge, test artifacts and pipeline evidence.

Agent layer: LangGraph stateful orchestration with specialized QA agents and explicit tool permissions.

DevOps: GitHub + Jenkins-compatible CI, reports, AI evaluation suites and quality gates.

Project management: Jira/Confluence artifacts or a documented local simulator if corporate access/install restrictions prevent real SaaS integration.

# 3. Step-by-Step Implementation Plan

## STEP 0.1 — Environment Discovery

Safely inspect Node, Python, Java, Maven, Git, VS Code, package managers, Docker availability and network restrictions. No installation or system changes.

## STEP 0.2 — Repository Foundation

Initialize Git, connect the GitHub repository, create frontend/automation/rag/mcp/agent/knowledge/docs/mock-systems structure, baseline README/CHANGELOG and safe .gitignore.

## STEP 0.3 — Engineering Standards & Architecture Contract

Define ADRs, coding standards, security rules, documentation rules, QA automation architecture and AI architecture.

## STEP 1.1 — Product Vision & Requirements Strategy

Define CareFlow Health vision, scope, roles, modules, journeys, synthetic-data strategy and AI/RAG relevance.

## STEP 1.2 — Business Requirements Document

Create enterprise BRD with business requirements, rules, NFRs, stakeholders, processes, risks and success criteria.

## STEP 1.3 — Product Requirements Document

Translate BRD into detailed, testable UI/product requirements including validation, accessibility, responsiveness and testability.

## STEP 1.4 — Epic Definition

Decompose product requirements into business epics and define scope, dependencies, risks and QA/AI relevance.

## STEP 1.5 — User Story Definition

Create actor-focused user stories with business value, flows, negative paths, UI expectations and traceability.

## STEP 1.6 — Acceptance Criteria

Convert stories into precise Given/When/Then acceptance criteria, including cross-cutting NFR criteria.

## STEP 1.7 — Test Scenario Definition

Create positive, negative, validation, boundary, error, accessibility, responsive, role and cross-browser scenarios.

## STEP 1.8 — Test Case Definition

Convert scenarios into executable test cases with preconditions, data, steps, expected results, priority and automation mapping.

## STEP 1.9 — Test Data & Test Management Strategy

Define synthetic patient/provider/appointment/insurance data, masking rules, data factories, test-data lifecycle and test management strategy.

Key deliverable: deterministic synthetic-data factories for patients, providers, appointments, prescriptions/records and insurance-like entities, with data IDs that can be reused by UI tests.

## STEP 1.10 — Jira & Confluence Simulation/Tooling

Create project-management artifacts: epics, stories, acceptance criteria, dashboards and Confluence knowledge structure. Where corporate restrictions prevent SaaS setup, implement a local project-management simulator/documentation layer rather than claiming a real Jira/Confluence deployment.

Important boundary: do not claim a real Jira/Confluence deployment unless it is actually configured. The project can contain Jira-style artifacts, dashboards and Confluence-style documentation locally, and later connect to real services when permitted.

## STEP 1.11 — Jenkins CI Strategy

Define and implement CI structure suitable for Playwright/Cucumber, reporting, artifacts and future AI evaluation. Use local/scripted CI if Jenkins installation is blocked.

## STEP 2.1 — Healthcare UI UX Architecture

Design production-like frontend information architecture, routes, components, states, accessibility and responsive behavior.

## STEP 2.2 — Frontend Foundation

Build React + TypeScript + Vite application foundation, routing, layout, reusable components, local mock data and state management. Frontend only.

## STEP 2.3 — Healthcare Modules Implementation

Implement major CareFlow workflows such as dashboard, patient search/profile, appointments, prescriptions/records views, notifications, role-based navigation and administrative views using synthetic/local data only.

## STEP 2.4 — UI Quality Hardening

Add loading/empty/error states, validation, accessibility, responsive layouts, browser compatibility and test-friendly locators.

## STEP 3.1 — Playwright + Cucumber Foundation

Set up TypeScript Playwright, Cucumber BDD, POM/component objects, fixtures, hooks, configuration, tags and environment handling.

## STEP 3.2 — BDD Automation

Automate approved UI scenarios against the CareFlow frontend, prioritizing smoke/P0/P1 flows and expanding coverage.

## STEP 3.3 — Advanced UI Automation

Add data-driven tests, cross-browser execution, screenshots/traces/videos, retries, parallelization, accessibility checks and stable test diagnostics.

## STEP 3.4 — Automation Reporting

Integrate HTML/Cucumber/Allure-style reporting, trend-ready result storage and failure triage artifacts.

## STEP 4.1 — Knowledge Engineering for RAG

Curate BRD/PRD/epics/stories/AC/test cases/business rules/user guides as controlled knowledge sources with metadata, chunking and versioning strategy.

## STEP 4.2 — RAG Baseline

Implement document ingestion, chunking, embeddings, vector storage, retrieval and grounded answer generation with citations.

## STEP 4.3 — Advanced RAG

Add hybrid retrieval, metadata filtering, reranking, query rewriting, contextual compression and retrieval guardrails.

## STEP 4.4 — RAGAS Evaluation

Evaluate faithfulness, answer relevance, context precision/recall and other suitable RAG metrics using a controlled evaluation dataset.

RAGAS belongs here as an explicit evaluation stage, not merely as a library installation. The project should define an evaluation dataset, baseline, thresholds and regression policy.

## STEP 4.5 — RAG Observability

Track retrieval latency, token/cost estimates, query/answer traces, retrieved chunks, failures, evaluation scores and regression trends while avoiding secrets/PHI.

Observability should capture retrieval quality, latency, errors, source IDs and evaluation trends. Avoid storing real PHI or secrets.

## STEP 5.1 — MCP Architecture

Define MCP server/tool/resource/prompt boundaries for QA and project knowledge workflows.

## STEP 5.2 — MCP Implementation

Implement FastMCP-based tools/resources for safe access to requirements, test cases, test results, UI metadata and project documentation.

## STEP 5.3 — MCP Security & Governance

Add input validation, least privilege, tool allowlists, audit logging, safe error handling and prompt-injection defenses.

## STEP 6.1 — Agent Foundation

Implement an agent framework using LangGraph with state, nodes, routing, tools and explicit workflow boundaries.

## STEP 6.2 — QA Agents

Create specialized agents such as Requirements Analyst, Test Designer, Test Data Generator, Automation Assistant, Failure Analyzer and RAG Knowledge Assistant.

Recommended agents: Requirements Analyst, Test Designer, Test Data Generator, Automation Assistant, Failure Analyzer and RAG Knowledge Assistant. Start with deterministic, narrow responsibilities.

## STEP 6.3 — Multi-Agent Orchestration

Coordinate agents through a supervisor/router pattern with deterministic handoffs, tool permissions and human approval gates where needed.

## STEP 6.4 — Agent Evaluation & Guardrails

Evaluate task success, tool correctness, groundedness, safety, latency and failure modes; add bounded retries and escalation.

## STEP 7.1 — AI-Assisted Test Design

Use RAG + agents to generate candidate scenarios/cases from approved requirements and compare them against canonical artifacts.

## STEP 7.2 — AI Automation Assistance

Use agents to map test cases to Playwright/Cucumber structures, suggest selectors, diagnose failures and propose maintenance changes with human review.

## STEP 7.3 — AI Failure Analysis

Ingest Playwright traces/screenshots/logs/results, classify likely failure causes and generate evidence-backed triage summaries.

## STEP 8.1 — Jira/Confluence AI Workflow

Use MCP/agents to retrieve project artifacts, summarize sprint status, identify gaps and prepare candidate updates; require approval before external mutation.

## STEP 8.2 — Jenkins AI Workflow

Use pipeline outputs as evidence for failure analysis, regression summaries and release-readiness recommendations.

## STEP 9.1 — End-to-End AI-QA Workflow

Connect requirements -> knowledge -> retrieval -> agent planning -> test artifacts -> UI automation -> results -> failure analysis -> reporting.

## STEP 9.2 — Quality Gates

Define deterministic gates for requirements coverage, automation pass rate, flaky-test threshold, accessibility checks, RAG evaluation scores and agent safety checks.

## STEP 10.1 — Enterprise Security & Responsible AI

Add secrets handling, data minimization, synthetic-data enforcement, prompt-injection controls, auditability, human approval and model/provider abstraction.

## STEP 10.2 — Performance & Reliability

Measure frontend performance, automation runtime, retrieval latency, agent latency, concurrency considerations and failure recovery.

## STEP 10.3 — Portfolio/Interview Hardening

Create architecture diagrams, decision records, metrics, demos, interview notes, troubleshooting guides and project narrative without fabricating production claims.

## STEP 11.1 — Integrated CI/CD

Run frontend checks, Playwright/Cucumber, reports and AI evaluation suites in Jenkins-compatible CI pipelines.

## STEP 11.2 — RAG Regression Pipeline

Automatically run the RAG evaluation dataset and fail/flag regressions against agreed thresholds.

## STEP 11.3 — Agent Evaluation Pipeline

Run agent test suites for tool use, routing, groundedness, safety and task completion.

## STEP 11.4 — Observability Dashboard

Create a dashboard view for QA automation health, RAG metrics, agent metrics and pipeline status using safe synthetic data.

## STEP 11.5 — Final System Validation

Execute traceability, UI, automation, RAG, MCP, agent, security, accessibility and CI validation across the integrated platform.

## STEP 11.6 — Finalization & Interview Readiness

Freeze the architecture, document lessons learned, metrics, limitations, demo flow, resume bullets and interview explanations. No unnecessary feature expansion.

Finalization means documentation, evidence, metrics, demo and interview readiness—not adding endless new features.

# 4. Definition of Done for Every Step

Read relevant existing artifacts before modifying anything.

Implement only the current step; do not silently jump ahead.

Create docs/implementations/<step>/prompt.md containing the exact prompt used.

Create docs/implementations/<step>/README.md explaining implementation, design and validation.

Create docs/implementations/<step>/implementation-report.pdf.

Create docs/implementations/<step>/interview-notes.md with interview questions, answers and examples.

Create response.md with the implementation result when the project convention requires it.

Update README.md, CHANGELOG.md, docs/IMPLEMENTATION_INDEX.md and docs/INTERVIEW_GUIDE.md.

IMPLEMENTATION_INDEX.md must always show completed steps and remaining planned steps.

Run appropriate validation, commit changes and push to origin/main; verify remote SHA equals local HEAD when network access permits.

# 5. AI-QA Flow

Requirements -> Knowledge ingestion -> RAG retrieval -> Agent planning -> MCP tool calls -> Candidate QA artifact -> Human/canonical validation -> Playwright/Cucumber execution -> Test evidence -> Agent failure analysis -> RAG-grounded reporting -> CI quality gate.

# 6. Interview Narrative

## 30-second project pitch

I built a frontend-only, production-like healthcare QA platform called CareFlow Health. I defined the product from BRD through PRD, epics, stories, acceptance criteria, scenarios and test cases; built the UI with React/TypeScript; automated it using Playwright + Cucumber BDD; then added a RAG knowledge layer, MCP tools and LangGraph-based QA agents. I also added RAGAS-style evaluation, AI observability, guardrails and CI quality gates. The data is synthetic and there is no backend or API automation.

## Why frontend-only?

It isolates UI quality and lets the AI-QA ecosystem work against a realistic system under test without introducing backend integrations, credentials or real PHI.

## Why RAG?

Requirements and QA artifacts are project-specific. RAG gives agents grounded access to those artifacts and allows source citations.

## Why MCP?

It standardizes how agents discover and call project tools/resources, keeping tool access explicit and governed.

## Why LangGraph?

It provides explicit state and graph-based orchestration, which is easier to control and observe than an unconstrained autonomous loop.

## Why multiple agents?

Specialization improves separation of concerns: requirements analysis, test design, automation, failure analysis and reporting can have distinct instructions and tools.

## How do you evaluate RAG?

Use a curated evaluation set and measure faithfulness, answer relevance, context precision/recall and retrieval behavior; trend results in CI/observability.

## How do you secure agents?

Least-privilege tools, allowlists, schema validation, untrusted retrieved content, prompt-injection defenses, bounded retries, audit logs and human approval for mutations.

## How is this different from a chatbot?

A chatbot primarily generates responses. This system retrieves evidence, invokes governed tools, maintains workflow state, performs QA tasks and produces traceable artifacts.

## What if AI is wrong?

AI outputs are recommendations. Canonical requirements and deterministic automation remain the source of truth; agents cite evidence and escalate uncertainty.

# 7. Important Interview Integrity Rule

Present the architecture and implementation only at the level you actually completed. Do not claim production deployment, real patient data, real Jira/Confluence administration, or real clinical integrations unless those were genuinely performed. It is acceptable to say the project is a production-like portfolio implementation using synthetic data and mock/local systems.